Project Kickoff

EdgeIQ — Sports Intelligence & Value Betting Platform

Prepared by: Jose Horta  |  Date: April 23, 2026

## Project Summary

| Project Title | EdgeIQ — Sports Intelligence & Value Betting Platform |
| --- | --- |
| Project Owner | Jose Horta |
| Kickoff Date | April 23, 2026 |
| Target MVP Launch | End of Q3 2026 |
| Status | Kickoff / Planning |
| Document Version | 1.0 |

# 1. Date & Proposed Participants

The following roles should be represented at the kickoff meeting. In this early stage, several roles are owner-operated by the project lead; external roles reflect planned future collaborators.

| Role | Participant | Responsibility in Kickoff |
| --- | --- | --- |
| Project Lead / PM | Jose Horta | Drives meeting, presents scope and roadmap |
| Full-Stack Developer | Jose Horta | Validates technical feasibility and architecture |
| Data & Modeling Lead | Jose Horta | Defines modeling approach and data sources |
| Faculty / Academic Advisor | NSC CS Faculty (proposed) | Provides guidance on rigor and scope |
| Beta Users (3–5 reps) | Peer testers | Represent end-user needs and usability |
| QA Reviewer | Peer developer (proposed) | Code review and testing feedback |

# 2. Introductions Context

EdgeIQ is currently an owner-operated project, meaning the core team is structured around a single primary builder with an extended network of advisors and beta testers. At the kickoff each participant should introduce themselves in 60 seconds covering:

- Their role on the project.

- Their primary area of ownership or feedback.

- Any prior experience with sports analytics, betting markets, or web application development that is relevant to the work.

This reinforces shared context and clarifies who to contact for each type of decision throughout the project.

# 3. Project Background & Purpose (Why & What)

## 3.1 Overview / Elevator Pitch

EdgeIQ is a sports intelligence platform that calculates independent statistical win probabilities for MLB, European football (EPL and La Liga), and NHL matchups, and compares those probabilities against real-time market odds from major sportsbooks. When the model's implied probability meaningfully diverges from the market's implied probability, a positive expected value (+EV) opportunity is surfaced to the user.

The platform addresses a gap observed in the retail sports-analysis space: most bettors rely on intuition, headline narratives, or paid 'pick' services that lack transparent methodology. EdgeIQ replaces that opacity with a reproducible probability model, explicit odds comparison, and historical backtests so the user understands both the projection and the edge. The project now is timely because public sports data APIs, low-cost cloud hosting, and open statistical libraries have all reached a maturity level where a single developer can ship a credible analytics product in a single academic quarter.

## 3.2 Goals & Objectives

Goals are written in SMART format — specific, measurable, achievable, relevant, and time-bound.

- Launch a functional MVP supporting at least three leagues (MLB, one European football league, and NHL) by the end of Q3 2026.

- Achieve a model calibration benchmark of at least 70% directional agreement with consensus market lines across a backtest of 500+ historical games per sport.

- Surface at least five statistically identified +EV opportunities per day across covered leagues during active seasons.

- Keep combined monthly third-party API costs at or below $75 through caching, scheduled batching, and tiered request strategies.

- Onboard at least 10 beta users within 30 days of MVP release and collect structured feedback from 60% of them.

# 4. Project Definition (What)

## 4.1 Scope — In Scope

The following items are explicitly part of the MVP delivery. They align with a hypothetical Statement of Work (SOW) for the project.

- Node.js / Express backend exposing REST endpoints for games, odds snapshots, and model outputs.

- Statistical modeling engine producing independent win probabilities per game (league-specific methodology).

- Integration with external data providers: API-Sports (stats), The Odds API (market lines), and the NHL public API.

- PostgreSQL database (hosted on Render) for games, historical odds, and model outputs.

- React / Vite frontend with filters for league, date range, and minimum edge percentage.

- Dashboard view showing model probability, market probability, implied edge, and key contextual metrics per game.

- Daily scheduled job to refresh data and recompute edges.

- Historical backtest reports per league, exposed in the UI and exportable as CSV.

- Basic email or magic-link authentication for beta users.

- Deployment pipeline via GitHub → Vercel (frontend) and Render (backend).

- Project documentation: README, API reference, and model methodology writeup.

## 4.2 Scope — Out of Scope

To manage expectations and protect the timeline, the following items are explicitly excluded from the MVP. They may be reconsidered for a future phase.

- Automated bet placement or any integration with sportsbook account APIs.

- Native mobile applications for iOS or Android.

- Live in-play / in-game betting recommendations.

- Sports other than MLB, European football (EPL and La Liga), and NHL.

- Personalized financial advice or guaranteed-return claims of any kind.

- Paid subscription tiers, payment processing, or billing infrastructure.

- Multi-user role management (admin panel beyond the owner's dashboard).

- Regulated operator licensing for real-money bookmaking.

## 4.3 Deliverables

- Production backend service with documented REST API.

- Production frontend web application deployed and publicly accessible.

- PostgreSQL schema and migration scripts.

- Model methodology document describing inputs, formulas, calibration approach, and limitations.

- Backtest reports (one per supported league) with calibration metrics.

- GitHub repository with CI workflow, README, and contribution guidelines.

- Closing project report summarizing outcomes against the stated goals.

# 5. The Team & Stakeholders (Who)

## 5.1 Stakeholders

| Stakeholder | Interest / Role |
| --- | --- |
| Project Owner (Jose Horta) | Builder, primary user, and portfolio owner. Accountable for delivery and quality. |
| Beta Users | Fellow students and sports fans who test the platform and provide feedback on usability, trust, and picks quality. |
| Faculty / Academic Advisor | Validates technical and statistical rigor. Influences academic deliverables and documentation. |
| API-Sports & The Odds API | External data vendors. Their terms of service, rate limits, and pricing directly constrain the product. |
| Hosting Providers (Vercel, Render) | Platform uptime, free-tier limits, and deployment reliability are dependencies. |
| Portfolio Audience (Future Employers / Collaborators) | Downstream audience evaluating the project as a signal of technical capability. |

## 5.2 Core Team Roles & Responsibilities

| Role | Owner | Key Responsibilities |
| --- | --- | --- |
| Project Manager | Jose Horta | Scope, schedule, risk, stakeholder comms |
| Backend Developer | Jose Horta | API design, data layer, scheduled jobs |
| Frontend Developer | Jose Horta | React/Vite UI, dashboard, filters, auth flows |
| Data & Modeling Lead | Jose Horta | Model selection, calibration, backtests |
| DevOps / Deployment | Jose Horta | CI pipeline, Vercel and Render deployments |
| QA / Beta Coordination | Jose Horta + peer testers | Test cases, bug triage, beta feedback loop |

# 6. Plan & Timeline (When & Initial How)

## 6.1 Timeline & Major Milestones

The MVP is planned across nine weeks. Dates are estimated and will be refined during the detailed planning session that follows kickoff.

| Week | Milestone | Key Outputs |
| --- | --- | --- |
| 1–2 | Data Layer | Provider accounts, DB schema, ingest scripts, first clean dataset |
| 3–4 | Modeling Engine | Per-league probability model, backtest framework, initial calibration |
| 5–6 | Frontend MVP | Dashboard, filters, game detail view, auth, deployed frontend |
| 7 | Private Beta | 10 users onboarded, feedback collection live |
| 8 | Iteration | Bug fixes, UX polish, model refinement |
| 9 | Soft Launch | Public launch, closing report, retrospective |

## 6.2 Success Metrics

Project success will be evaluated against quantitative and qualitative measures tied directly to the stated goals.

- Quantitative: Brier score and log-loss of model predictions against realized outcomes.

- Quantitative: Number of +EV picks surfaced per week during active seasons.

- Quantitative: Monthly third-party API cost remains at or below $75.

- Quantitative: Weekly active beta users as a share of onboarded users (target: 50%+).

- Quantitative: Platform uptime of at least 99% during the beta window.

- Qualitative: Beta user interviews reflect that the product explains its reasoning clearly and feels trustworthy.

- Qualitative: Advisor review confirms the model methodology documentation is rigorous and reproducible.

# 7. Ways of Working (How)

## 7.1 Collaboration & Communication Plan

### Tools

| Purpose | Tool |
| --- | --- |
| Work Management | GitHub Projects (Kanban board with backlog, in-progress, review, done) |
| Document Sharing & Collaboration | GitHub repository (README, docs/ folder) + Google Workspace for drafts |
| Team Communication | Slack channel for beta users, direct email for advisor communication |
| Source Control | Git with feature-branch workflow, pull requests required for merges to main |
| Design & Wireframing | Figma for UI mockups and component references |
| Deployment | Vercel (frontend), Render (backend and database) |

### Progress Tracking & Reporting

- A weekly written status update is published to the repository covering completed work, upcoming work, and any blockers.

- A bi-weekly demo is delivered to the faculty advisor with a short screen recording.

- Every GitHub issue carries a priority label (P0, P1, P2) and a milestone label.

- Budget and API usage are tracked in a shared spreadsheet, reviewed weekly.

- At major milestones a concise milestone report is produced, summarizing scope delivered, outstanding items, and risk status.

### Client Needs — Not Applicable

EdgeIQ is not a client engagement at MVP stage. If this were simulated as a client project, expected client-provided assets would include brand guidelines, sample data access credentials, any proprietary historical datasets, and written approval for public disclosure of model outputs.

# 8. Risk & Issue Management

## 8.1 Initial Risks

| Risk | Description | Likelihood / Impact | Mitigation |
| --- | --- | --- | --- |
| Model Calibration | Model probabilities diverge from real-world outcomes, producing misleading edges. | Medium / High | Continuous backtesting, conservative edge thresholds, transparency about confidence intervals |
| API Cost & Rate Limits | Third-party APIs exceed expected cost or rate limits as usage grows. | Medium / Medium | Aggressive caching, scheduled batch pulls, monitoring and alerts on usage tiers |
| Regulatory Exposure | Sports-betting related tools face jurisdictional restrictions. | Medium / High | Educational positioning, no bet placement, clear disclaimers, geo awareness where appropriate |
| Data Quality | Stale, missing, or incorrect odds data leads to inaccurate edge calculations. | Medium / High | Timestamp validation, multiple data sources where feasible, anomaly detection on sudden line moves |
| Schedule & Capacity | Solo developer capacity is limited alongside coursework. | High / Medium | Realistic milestone sizing, ruthless scope prioritization, weekly check-ins against plan |
| Market Efficiency | True statistical edges are rare in mature markets, limiting surfaced picks. | High / Medium | Broaden features (weather, injuries, rest days), focus on lower-liquidity markets |

## 8.2 Management Approach

- A risk register is maintained in the repository, with each risk tagged by owner, current status, mitigation, and trigger conditions.

- Risks are reviewed in the weekly status update. Any risk whose likelihood or impact increases is escalated in the next update.

- Issues are raised as GitHub issues with severity labels and linked back to the risk register where applicable.

- Beta users report issues through a structured form or Slack thread; all items are triaged within 48 hours.

- A lightweight post-mortem is conducted at the end of each milestone to capture what worked and what to adjust.

# 9. Assumptions

The plan is predicated on the following assumptions. Any invalidated assumption triggers a re-plan or scope adjustment.

- Third-party API providers maintain current pricing, data access, and terms of service throughout the project window.

- Academic and personal research use of public sports data does not require gambling-operator licensing in the jurisdictions where the platform is used.

- Beta users actively engage with the platform and provide candid feedback.

- Cloud providers (Vercel, Render) remain available and within free or low-cost tiers at the expected usage levels.

- Historical data accessible through the chosen APIs is sufficient in volume and quality to train and validate the models.

- The project lead can dedicate approximately 15 focused hours per week to EdgeIQ alongside coursework.

# 10. Immediate Next Steps (Action Plan)

The three most critical actions to take in the week following this kickoff.

- Confirm provider access: Finalize API-Sports and The Odds API accounts, verify rate limits and pricing tiers, and store credentials securely.

- Stand up infrastructure: Create the GitHub repository with CI, initialize the frontend and backend skeletons, and deploy placeholder services to Vercel and Render.

- Schedule the detailed requirements and modeling session: Agree on per-league modeling approach, edge threshold, and data features before implementation begins.

# 11. Open Questions

These questions remain open after kickoff and will be resolved during the detailed planning session.

- Which statistical approach is most appropriate per sport — Elo-based, Poisson-based, or a Bayesian logistic model?

- What minimum edge percentage should trigger a surfaced pick in the MVP, and how will this threshold evolve as calibration data accumulates?

- How will beta user feedback be structured — in-app form, scheduled interview calls, or Slack threads?

- Does the platform require a formal terms-of-service document and geographic restrictions before public beta?

- Should historical backtest data be cached in the database or regenerated on demand at report time?

- What is the minimum viable model documentation standard expected by the faculty advisor?

— End of Kickoff Document —